Change Control Log
CWP-700 Composite Wing Panel Production Program
This log records every formal change against the program's engineering baseline or internal process since contract award. Changes affecting form, fit, or function require a Meridian-approved Engineering Change Notice (ECN); process, tooling, and documentation changes are approved internally. 8 changes on record, all Approved.
	Change #
	Title
	Category
	Approval Authority

	CN-001
	Correct Part Marking Specification Reference
	Documentation / Administrative
	Acme Internal (Tier 1)

	CN-002
	Clarify Edge-Trim Tolerance Callout
	Documentation / Administrative
	Acme Internal (Tier 1)

	CN-003
	Revise FAI Checklist Acceptance Criteria Wording
	Documentation / Administrative
	Acme Internal (Tier 1)

	CN-004
	Update Program Baseline for Corrected Staffing Model
	Schedule / Resource
	Executive Sponsor (Tier 2)

	CN-005
	Approve Immersion Ultrasonic Testing as Alternate NDT Method
	Engineering Change (ECN)
	Meridian Program Office (Tier 3)

	CN-006
	Revise Layup Fixture Preventive Maintenance Schedule
	Process / Tooling
	Acme Internal (Tier 2)

	CN-007
	Add Repair Limits Table for Oversized Fastener Holes
	Engineering Change (ECN)
	Meridian Program Office (Tier 3)

	CN-008
	Add Second Approved Source for Composite Prepreg Material
	Supplier / Material
	Meridian Program Office (Tier 3)



Illustrative program data — created to demonstrate AS9100-aligned aerospace program management practice, not a real supplier engagement.




