# Communications Plan

Communication plan for the CWP-700 Composite Wing Panel Production Program — what gets reported, how often, and to
whom, across Acme Aerostructures's internal team and Meridian Aircraft Co.'s program office.

## Internal Communications

| Communication | Frequency | Owner | Audience |
| --- | --- | --- | --- |
| Program Status Review | Weekly | C. Tyrrell | Full program team |
| Quality Review Board | Bi-weekly / weekly (Phase 2) | R. Kessler | Quality & engineering |
| RAIDD Log update | Weekly | D. Okafor | Full program team |
| Status Report (written) | Weekly | C. Tyrrell | Acme Aerostructures Program Office |

## Customer-Facing Communications

| Communication | Frequency | Owner | Audience |
| --- | --- | --- | --- |
| Joint Program Review | Monthly | C. Tyrrell | Meridian Aircraft Co. Program Office |
| FAI Gate Review | Once (end of Phase 1) | R. Kessler | Meridian Aircraft Co. Source Inspection + Program Office |
| Nonconformance notification (major/structural) | As needed, within 24 hrs of disposition | J. Ferraro | Meridian Aircraft Co. Quality |
| Delivery / shipment notice | Per shipment | D. Okafor | Meridian Aircraft Co. Receiving + Program Office |

Escalation follows the path defined in Program Governance . Any nonconformance dispositioned as
use-as-is or scrap on a structural characteristic is reported to Meridian Aircraft Co. Quality regardless
of dollar impact — this is a contractual notification requirement, not a discretionary courtesy.