# First Article Inspection (AS9102)

First Article Inspection (FAI) is the mandatory full verification of the first
production unit of a new or changed part — every dimension, material property, and special process
on the engineering drawing is checked before volume production is authorized. This program's FAI
was performed against AS9102 (Aerospace First Article Inspection Requirement).

Why it exists: a production run of hundreds of wing panels is only as good
as the tooling and process that made the first one. FAI catches a systemic tooling or process error
before it is baked into every downstream part, instead of after — this is the core of the Program CBA 's cost-avoidance case.

## FAI Checklist — CWP-700, Panel S/N 0001

| # | Verification Item | Owner | Result |
| --- | --- | --- | --- |
| 1 | Part number / revision matches released engineering drawing | M. Osei | Pass |
| 2 | Full dimensional layout — 100% of drawing characteristics measured (CMM + hand tools) | M. Osei | Pass |
| 3 | Material certification traceable to raw material lot (composite prepreg batch) | S. Pham | Pass |
| 4 | Special process records — autoclave cure cycle, NDT ultrasonic scan | L. Vance | Pass |
| 5 | Functional test results (where applicable) | M. Osei | N/A — no functional test required this part |
| 6 | Nonconformance disposition records, if any characteristics were out of tolerance | R. Kessler | 1 nonconformance — see MRB-001 |
| 7 | AS9102 Form 1/2/3 package complete and signed | R. Kessler | Pass |
| 8 | Customer (Meridian) source inspection witness / delegation | C. Tyrrell | Witnessed on-site |

## What happened on this program

The initial tooling run (S/N 0001)
found an edge-trim dimension out of tolerance on 2 of 8 panel positions (RAIDD I-01). Rather than
fail the FAI outright, the nonconformance was dispositioned through the Material Review Board as
rework-and-reinspect. The reworked panel passed full FAI re-verification and Meridian's source
inspection representative witnessed and accepted the result on site, releasing Phase 2 production.

## Gate to production

Production volume (Phase 2) does not
start until the FAI package is complete, all nonconformances are dispositioned, and the customer
source inspection sign-off is on file. A re-triggered FAI (partial or full) is required if the part
design, process, tooling, or material source changes after the original FAI — the same discipline
AS9102 requires industry-wide.