## Slide 1
CWP-700 COMPOSITE WING PANEL PRODUCTION PROGRAM
Program Organization Chart
C. Tyrrell
Program Manager
Meridian Aircraft Co.
Source Inspection (Customer)
R. Kessler
Quality Engineering Lead (AS9100 QMS Owner)
M. Osei
Manufacturing Engineer
L. Vance
Materials / NDT Engineer
S. Pham
Supplier Quality Engineer (PPAP)
D. Okafor
Program Coordinator
A. Whitfield
Tooling Engineer (Phase 1 only)
J. Ferraro
MRB Chair (Phase 2 only)
K. Rutherford / T. Alvarado / C. Okwuosa
Manufacturing Technicians (3)
B. Solis / N. Vasquez
Quality Inspectors (2)
R. Bianchi
Buyer / Procurement Specialist
Solid line = direct report, full program duration · Dashed line = phase-specific role or external party

## Slide 2
CWP-700 COMPOSITE WING PANEL PRODUCTION PROGRAM
Role Responsibilities
Role | Assigned To | Owns
Program Manager | C. Tyrrell | Schedule, budget, customer relationship, overall program health
Quality Engineering Lead | R. Kessler | AS9100 QMS ownership for the program, FAI accountability
Manufacturing Engineer | M. Osei | Production process, tooling design accountability
Materials / NDT Engineer | L. Vance | Material qualification, non-destructive inspection
Tooling Engineer (Phase 1) | A. Whitfield | Production tooling design and qualification; rolls off after FAI
MRB Chair (Phase 2) | J. Ferraro | Nonconformance disposition; chairs the Material Review Board
Supplier Quality Engineer | S. Pham | PPAP, incoming material / lot traceability
Program Coordinator | D. Okafor | RAIDD log, status reporting, administrative support
Manufacturing Technicians (3) | K. Rutherford, T. Alvarado, C. Okwuosa | Hands-on composite layup production
Quality Inspectors (2) | B. Solis, N. Vasquez | Hands-on incoming and in-process inspection
Buyer / Procurement Specialist | R. Bianchi | Purchase order execution, supplier scheduling