## Slide 1
CWP-700 COMPOSITE WING PANEL PRODUCTION PROGRAM
Program Dashboard
Snapshot: mid-Phase 2 (Production Ramp & Steady-State)
Schedule
Budget
Quality
Scope
TOTAL PROGRAM BUDGET
$3,500,000
ACTUAL COST TO DATE
$3,350,000
MRB CASES CLOSED
5 of 5
PROGRAM TIMELINE
Month 14 of 18
Chart: Program Budget by Category ($)
| Labor | Non-Labor | Reserve
Budget | 2710000 | 640000 | 150000
Chart: MRB Dispositions (5 cases)
| Rework | Use-as-is | Scrap | Return-to-Supplier
MRB Dispositions | 2 | 1 | 1 | 1