# RACI Matrix

Standalone RACI matrix for the CWP-700 Composite Wing Panel Production Program, covering the full set of
program, quality, and supplier decisions across both phases. R = Responsible (does the work),
A = Accountable (owns the outcome, one per row), C = Consulted, I = Informed.

| Activity | C. Tyrrell (PM) | R. Kessler (Quality Lead) | M. Osei (Mfg Eng) | J. Ferraro (MRB Chair) | S. Pham (Supplier Quality) |
| --- | --- | --- | --- | --- | --- |
| Program schedule & budget | A/R | C | C | I | I |
| Tooling design & qualification | I | C | A/R | I | I |
| First Article Inspection | A | R | C | I | C |
| MRB nonconformance disposition | I | A | C | R | C |
| Supplier / raw material qualification (PPAP) | I | A | I | I | R |
| Customer joint program review | A/R | C | I | I | I |

See Program Governance for the narrative version of key decisions and the escalation path that sits behind this matrix.