11 · CEREMONIES

Backlog Refinement Notes

Feb 18, 2026   |   Sprint 3, mid-sprint

## Story Split — MCM-133

Before: MCM-133 — Provider visit notes push to EHR without re-entry (13 pts, single story).

After: MCM-133a — EHR data-mapping/API integration (8 pts). MCM-133b — Provider-facing review/confirm UI (5 pts). Both re-confirmed at Definition of Ready and scheduled for Sprint 6.

## Re-Estimation

| ID | Story | Old | New | Reason |
| --- | --- | --- | --- | --- |
| MCM-121 | Video SDK integration | 13 | 13 | Re-confirmed, no change |
| MCM-123 | Provider screen-share | 5 | 8 | Vendor entitlement/config not initially scoped |

## Definition of Ready Check — Sprint 4 Candidates