20 · GOVERNANCE & STAKEHOLDER

Change Handling in Agile

MedConnect Mobile

## Two Paths

Backlog reprioritization: new story, re-estimate, or re-sequencing within approved scope — Product Owner decides, no formal process. Formal Change Request: anything moving a release date, increasing budget, or changing Release 1/2's committed boundary — requires Sponsor approval.

## Formal Change Log (This Program)

| Category | Count | Handled Via |
| --- | --- | --- |
| Backlog reprioritizations / re-estimations | 2 (MCM-123, MCM-133 split) | Backlog Refinement |
| Formal change requests | 3 (CR-01, CR-02, CR-03) | Sponsor approval — see Change Control Log |