19 · GOVERNANCE & STAKEHOLDER

Stakeholder Communication Plan

MedConnect Mobile

## Plan

| Stakeholder | Need | Frequency | Format | Owner |
| --- | --- | --- | --- | --- |
| M. Delacroix (Sponsor) | Program health, budget, go/no-go | Monthly | Steering Committee Deck | C. Tyrrell |
| Dr. L. Nguyen (CMIO) | Clinical workflow changes, sign-offs | Per-story + Review | Direct request + Demo | C. Tyrrell / SMs |
| T. Brannigan (Compliance) | PHI stories, migration validation | Per-story + checkpoints | Direct request + Demo | C. Tyrrell / Eng Leads |
| Pilot provider cohort | What's changing, how to give feedback | Ad hoc | Review invite + release notes | C. Tyrrell |
| Both delivery teams | Coordination, dependencies, blockers | Daily + 2x/week | Ceremony | Scrum Masters / C. Tyrrell |
| IT Operations | Infra scaling, decommission timing | Ad hoc | Direct + Status Report | A. Singh |
| App/Play Store review teams | Release submissions | Per-release | Formal submission | D. Whitfield |