PROGRAM SETUP

PI Objectives (Light SAFe)

MedConnect Mobile

Why This Exists, and Why It's Light

This program never ran a formal SAFe PI Planning event or Agile Release Train — two teams didn't warrant that overhead. Release 1 and Release 2 functioned as informal Program Increments; team-level objectives with business-value scoring and ROAM-format risk tracking are shown below.

PI 1 (informal) — Release 1 / MVP — Sprints 1-5

| Team | Objective | Business Value | Outcome |
| --- | --- | --- | --- |
| Falcon | Register, book, and complete a video visit end-to-end on mobile | 9 | Achieved |
| Falcon | Reconnect within 5-min window after dropped connection | 7 | Achieved |
| Anchor | Provider console: full schedule view + one-tap launch | 8 | Achieved |
| Anchor | Active-patient migration validated, zero critical defects | 10 | Achieved |

PI 2 (informal) — Release 2 / Cutover — Sprints 6-8

| Team | Objective | Business Value | Outcome |
| --- | --- | --- | --- |
| Falcon | Secure messaging + prescription refill requests | 8 | Achieved |
| Anchor | Visit notes push to EHR without re-entry | 9 | Achieved |
| Anchor | Full historical migration + CareLink Classic decommission | 10 | Achieved |
| Falcon | Release 2 regression pass, zero critical defects | 9 | Achieved |

Predictability

8 of 8 objectives achieved (100%) across both informal PIs — consistent with the program's overall ~94% story-point predictability.