23 · GOVERNANCE & STAKEHOLDER

Program Closeout & Lessons Learned

MedConnect Mobile   |   Closed May 15, 2026

## Final Performance Summary

| Metric | Value |
| --- | --- |
| Duration | Sprint 0 + 8 sprints, 18 weeks |
| Scope Delivered | 337 / 342 pts (98.5%) |
| Budget | $1.81M / $1.85M (97.8%) |
| Avg. Velocity | 43 pts/sprint |
| Predictability | ~94% |
| Critical Defects at Launch | 0 |

## Deliverable Acceptance

| Deliverable | Acceptance |
| --- | --- |
| Release 1 (MVP) | Accepted Mar 27, 2026 (M. Delacroix) |
| Release 2 | Accepted May 8, 2026 (M. Delacroix) |
| Full historical migration | Validated & accepted (T. Brannigan) |
| CareLink Classic decommission | Complete, verified May 12, 2026 |

## Lessons Learned

## Recommendation

This delivery model is recommended as a repeatable pattern for future ACME Health digital programs of similar size, before reaching for a heavier scaled-Agile framework.