# Program Management Plan

MedConnect Mobile — Telehealth Platform Modernization

## 1. Introduction & Purpose

This Program Management Plan describes how MedConnect Mobile will be delivered, monitored, and adapted. It is the integrating document across every specialized artifact in this suite — the Program Charter, Team Charter, Program Budget, RAIDD Log, and Program Governance Model each cover one discipline in depth; this plan ties them together.

## 2. Program Overview

MedConnect Mobile replaces the CareLink Classic telehealth platform, approaching vendor end-of-life on a fixed 18-month window with no extension available. Delivery runs across two coordinating Scrum teams, Falcon and Anchor, in 2-week sprints toward two planned releases.

## 3. Agile Delivery Approach

The program follows a two-team Scrum model with Scrum-of-Scrums held 2x/week (15 minutes, cross-team dependencies only). C. Tyrrell serves as Product Owner & Agile Delivery Lead across both teams, owning the single prioritized backlog both teams pull from.

## 4. Scope Management

Scope is expressed as a single prioritized Product Backlog of Epics, Features, and Stories. Backlog reprioritization within a release is expected and does not itself constitute a change request; only a change to release-level scope commitments triggers formal change control.

## 5. Release & Sprint Planning

Delivery is organized into two planned releases, each broken into 2-week sprints. Sprint-level planning, commitment, and burndown are tracked per Sprint Planning and the Release Schedule.

## 6. Cost Management

The program's total budget is $1,850,000. Full budget detail and the labor rate card are maintained in the Program Budget.

## 7. Quality Management

Quality is enforced through the program's Definition of Ready and Definition of Done — no story enters a sprint without meeting the DoR, and no story is marked complete without meeting the DoD, which includes a clinical workflow sign-off for stories touching scheduling, visit launch, or provider notes handoff.

## 8. Resource Management

The delivery team is organized into two Scrum teams (Falcon and Anchor) plus program-level roles. Full roster and rates are maintained in the Resource Plan.

## 9. Communications Management

Standing ceremonies (Daily Standup, Sprint Planning, Sprint Review, Retrospective, Scrum-of-Scrums) and their cadence are defined in the Team Charter.

## 10. Risk Management

All risks, assumptions, issues, dependencies, and decisions are tracked in a single RAIDD Log.

## 11. Vendor Management

Legacy vendor offboarding and any new vendor SOW governance are managed per the Vendor Management Plan, Vendor SOW Scorecard, and Vendor Legacy Offboarding plan.

## 12. Stakeholder Engagement

Key stakeholders are engaged per the cadence established at Program Kickoff. Clinical and compliance stakeholders hold review authority over specific categories of story.

## 13. Change Management

Formal changes to release-level scope, schedule, or cost commitments are logged in the Change Control Log, filterable by category, with a full detail page per change request.

## 14. Governance & Decision Authority

Full decision-rights tiering, escalation thresholds, and the Steering Committee roster are defined in the Program Governance Model.

## 15. Metrics & Performance Monitoring

Program health is monitored via velocity, sprint burndown, and Definition of Done compliance.

## 16. Lessons Learned & Continuous Improvement

Continuous improvement happens primarily through sprint Retrospectives. Program-level lessons are additionally captured in the Program Closeout report.

## 17. Assumptions, Constraints & Dependencies

The CareLink Classic vendor end-of-life timeline is fixed. Both Scrum teams remain staffed at planned allocation through both releases. Clinical and compliance review capacity is available within the sprint cadence.

## 18. Baselines Summary

| Baseline | Current Value | Reference |
| --- | --- | --- |
| Schedule | 18-month fixed vendor end-of-life window; 2-week sprints across 2 releases | Release Schedule |
| Cost | $1,850,000 | Program Budget |
| Staffing | Two Scrum teams (Falcon, Anchor) plus program-level roles | Resource Plan |
| Quality | Definition of Ready / Definition of Done, including clinical sign-off gate | Definition of Ready & Done |

## 19. Approval

This Program Management Plan is approved for use across the MedConnect Mobile program.

____________________________

M. Delacroix, Executive Sponsor (VP, Digital Health)

____________________________

C. Tyrrell, Product Owner & Agile Delivery Lead

Illustrative program data — created to demonstrate Agile/Scrum program management practice, not a real client engagement.