09 · CEREMONIES

Sprint Planning Notes — Sprint 3

Feb 16, 2026   |   Sprint 3 of 8

## Sprint Goal

Patients can launch a video visit from the mobile app on top of a working, HIPAA-compliant video integration; providers can see their full daily schedule in the console.

## Capacity

| Team | Available | Carried Over | Net New |
| --- | --- | --- | --- |
| Falcon | 26 pts | 7 pts | 19 pts |
| Anchor | 24 pts | 0 pts | 24 pts |

## Stories Pulled Into Sprint 3

| ID | Story | Team | Pts |
| --- | --- | --- | --- |
| MCM-106 | First-run guided tutorial (carried) | Falcon | 2 |
| MCM-112 | Reminder notifications (carried) | Falcon | 5 |
| MCM-113 | Add appointment to native calendar | Falcon | 2 |
| MCM-114 | Pre-visit intake questionnaire | Falcon | 5 |
| MCM-120 | Join video visit with one tap | Falcon | 8 |
| MCM-121 | Video SDK integration w/ audio fallback | Anchor | 13 |
| MCM-130 | Provider daily schedule view | Anchor | 8 |

## Discussion Notes