13 · CEREMONIES

Sprint Retrospective — Sprint 2

Team Falcon   |   Feb 13, 2026   |   Start/Stop/Continue

## Friction Point

MCM-111 sat blocked most of Sprint 2 waiting on Anchor's availability engine (MCM-160). Known at planning but not actively re-flagged until Day 6 standup. Same-day escalation between engineering leads resolved it, but the team agreed this worked due to fast informal escalation, not a reliable process.

## Start

## Stop

## Continue

## Action Items

| Action | Owner | Due | Status |
| --- | --- | --- | --- |
| Add dependency-owner field to cross-team stories | J. Marsh / R. Okafor | Sprint 3 Planning | Done |
| Add standing Dependencies item to Scrum-of-Scrums | C. Tyrrell | Sprint 3, Day 1 | Done |
| Revisit at Sprint 3 retro | J. Marsh | End of Sprint 3 | Done — confirmed improvement |