12 · CEREMONIES

Sprint Review / Demo Notes — Sprint 5

Mar 27, 2026   |   Release 1 (MVP) launch sprint

## Milestone

Release 1 (MVP) shipped to first patient cohort — March 27, 2026

## Demonstrated This Sprint

| Feature | Demoed By | Result |
| --- | --- | --- |
| Full patient flow: register → book → remind → join visit | K. Alvarez | Accepted |
| 5-min reconnect grace window | S. Park | Accepted |
| Provider console: schedule + one-tap launch | A. Singh | Accepted |
| Pre-cutover data-integrity validation report | R. Okafor | Accepted, follow-up question |
| Production monitoring dashboard | R. Kim | Accepted |

## Stakeholder Feedback

## Go/No-Go Decision

Decision: GO. All acceptance criteria met, zero open P1/P2 defects, Compliance and Clinical sign-offs obtained. Approved by M. Delacroix.