17 · METRICS & REPORTING

Sprint Status Report — Sprint 6

Mar 30–Apr 10, 2026   |   Prepared by C. Tyrrell   |   Audience: Steering Committee

## RAG Status

| Overall | Schedule | Scope | Budget | Quality |
| --- | --- | --- | --- | --- |
| Green | Green | Green | Amber | Green |

## Sprint Summary

Release 1 (MVP) live with pilot cohort since Sprint 5, zero critical defects. Sprint 6 delivered secure patient messaging and started refill request functionality, on pace for Release 2 in Sprint 8.

## Accomplished This Sprint

## Planned Next Sprint (7)

## Risks & Issues

| Item | Rating |
| --- | --- |
| Full historical migration is largest remaining story — limited slack for data-quality issues | Medium |
| Budget run-rate slightly ahead of plan heading into Sprint 7–8 | Medium |
| Provider feedback requesting intake pre-population (MCM-155) — new candidate, not committed | Low |

## Budget Health

Program budget $1.85M; spent to date $1.42M (76.8%) against 77.8% of duration elapsed — on track.

## Upcoming Milestones

| Milestone | Target | Status |
| --- | --- | --- |
| Full historical migration complete | Sprint 7 (Apr 24) | On track |
| Pre-cutover compliance sign-off | Sprint 7 | Scheduled |
| Release 2 go-live / decommission | Sprint 8 (May 8) | On track |
| Program closeout | Post-Sprint 8 | Planned |