10 · CEREMONIES

Daily Standup Log

Team Falcon   |   Feb 9, 2026 — Sprint 2, Day 6

## Transcript

J. Marsh (Scrum Master): "Morning team — day 6 of 10, Sprint Review is Friday. K, want to start?"

K. Alvarez (iOS Dev): Yesterday — finished reschedule/cancel UI on iOS against mock data. Today — was going to wire to the real scheduling API, but MCM-160 (Anchor's availability engine) isn't merged yet. Blocker raised.

S. Park (Android Dev): Same status as Kevin on Android; will polish MCM-110 and pair once unblocked.

R. Kim (Backend/API Dev): Finishing MCM-161 today, then picking up MCM-160 review to help unblock Kevin faster.

N. Osei (QA): MCM-105 verified and closed. Starting exploratory testing on MCM-110. Flags a Friday testing-bottleneck risk if MCM-111 doesn't unblock soon.

D. Whitfield (Eng Lead): Will ping A. Singh directly after standup rather than waiting for Scrum-of-Scrums.

J. Marsh (closing): Escalating now rather than this afternoon given Nana's Friday risk flag.

## Outcome