02 · SPRINT 0 · PROGRAM SETUP

Agile Team Charter & Working Agreement

MedConnect Mobile

## Roster & Roles

| Role | Name | Notes |
| --- | --- | --- |
| Product Owner & Agile Delivery Lead | C. Tyrrell | Program-level backlog owner, Scrum-of-Scrums facilitator |
| Scrum Master, Team Falcon | J. Marsh | Mobile App team |
| Scrum Master, Team Anchor | R. Okafor | Platform & Integration team |
| Engineering Lead, Falcon | D. Whitfield | iOS/Android native app |
| Engineering Lead, Anchor | A. Singh | APIs, EHR integration, migration, provider console |
| Executive Sponsor | M. Delacroix | VP, Digital Health |
| Clinical Stakeholder | Dr. L. Nguyen | CMIO |
| Compliance & Security | T. Brannigan | Director, Info Security & Compliance |

## Ceremony Cadence

| Ceremony | Frequency | Length |
| --- | --- | --- |
| Daily Standup | Daily | 15 min |
| Scrum-of-Scrums | 2x/week | 15 min |
| Backlog Refinement | Weekly | 60 min |
| Sprint Planning | Day 1 of sprint | 90 min |
| Sprint Review | Last day of sprint | 45 min |
| Sprint Retrospective | Last day of sprint | 45 min |
| Steering Committee Update | Monthly | 30 min |

## Working Norms

## Escalation Path

Team Scrum Master → Scrum-of-Scrums (cross-team) → C. Tyrrell escalates to Sponsor/Clinical/Compliance → Steering Committee decision if scope/budget/timeline affected.