26 · VENDOR MANAGEMENT

Vendor Management Plan

MedConnect Mobile

## Vendors on This Program

| Vendor | Status | Purpose |
| --- | --- | --- |
| PulseConnect | Active — Incoming | HIPAA-compliant video visit SDK, licensed for the life of the program and beyond |
| Vantix Health Systems | Active — Outgoing | Vendor of CareLink Classic, the legacy platform being replaced |

## Governance Roles

| Role | Responsibility |
| --- | --- |
| C. Tyrrell | Owns vendor relationship at program level; escalation point, SLA review cadence |
| A. Singh | Technical POC for PulseConnect integration and support tickets |
| T. Brannigan | Owns BAA compliance for PulseConnect and deletion certification for Vantix |
| M. Delacroix | Approves vendor contract changes with budget impact |