27 · VENDOR MANAGEMENT

Vendor SOW Summary & Performance Scorecard — PulseConnect

MedConnect Mobile

## SOW Summary

| Term | Detail |
| --- | --- |
| Vendor | PulseConnect, Inc. — HIPAA-compliant video visit SDK |
| Contract Type | Annual SaaS license + support SLA, auto-renewing |
| Annual Cost | $210,000 |
| BAA Status | Executed pre-program; confirmed in force at Kickoff |
| Support SLA | 4-hr P1 response, 1-business-day P2/P3, 99.9% uptime |
| Technical POC | A. Singh (ACME) |

## Performance Scorecard

| Metric | Target | Actual | Status |
| --- | --- | --- | --- |
| P1 response time | ≤ 4 hrs | 2.1 hrs avg | Met |
| Uptime | ≥ 99.9% | 99.94% | Met |
| Screen-share entitlement turnaround | ≤ 5 business days | 7 business days | Watch |
| BAA/compliance currency | Current at all times | Current | Met |

## Renewal Recommendation

Recommend renewal at current terms — one minor, non-recurring SLA miss against otherwise strong reliability throughout both launch windows.