Task Order Closeout Report — CDRL A010

BenefitConnect Portal Modernization — Final performance summary

## Performance Summary

- BenefitConnect portal launched on schedule following ATO grant at Milestone Gate 1

- All 10 CDRL line items submitted and accepted by COR

- Section 508 conformance achieved with two minor remediation items closed post-launch

- Zero missed Firm-Fixed-Price budget commitments; 1 contract modification processed (Mod P00001)

## Lessons Learned

- Sequencing Section 508 testing before ATO submission (rather than in parallel) reduced rework — recommend as standard practice on future task orders

- Legacy data quality issues (R-02) should be assessed during the proposal phase, not discovered during migration planning

- Early, informal COR check-ins reduced formal CDRL rejection cycles significantly

## Transition to Option Period

Stabilization support continues under the exercised Option Period, with reduced staffing and a shift from delivery cadence to sustainment/support cadence.