Contract Modification Log

BenefitConnect Portal Modernization — CO-approved contract changes

On a Firm-Fixed-Price task order, this log is the FFP equivalent of a commercial change control log — but every entry requires the Contracting Officer's formal, written approval (a 'Mod') to take effect.

| Mod # | Description | Type | Cost Impact | Schedule Impact | CO Approval |
| --- | --- | --- | --- | --- | --- |
| P00001 | Add independent Section 508 auditor to CDRL A004/A006 process (COR-directed) | Administrative / Scope Clarification | +$28,000 | None | Approved |
| P00002 | Extend legacy data read-access dependency window by 15 days (FOPBA IT delay) | Schedule Adjustment | $0 | +15 days to Milestone Gate 1 | Pending |