Contract Modification Log
BenefitConnect Portal Modernization — CO-approved contract changes
On a Firm-Fixed-Price task order, this log is the FFP equivalent of a commercial change control log — but every entry requires the Contracting Officer's formal, written approval (a 'Mod') to take effect.
	Mod #
	Description
	Type
	Cost Impact
	Schedule Impact
	CO Approval

	P00001
	Add independent Section 508 auditor to CDRL A004/A006 process (COR-directed)
	Administrative / Scope Clarification
	+$28,000
	None
	Approved

	P00002
	Extend legacy data read-access dependency window by 15 days (FOPBA IT delay)
	Schedule Adjustment
	$0
	+15 days to Milestone Gate 1
	Pending


