Deliverable Acceptance Log
BenefitConnect Portal Modernization — COR sign-off tracking against CDRL
	CDRL #
	Deliverable
	Submitted
	COR Review Completed
	Outcome

	A001
	Project Management Plan
	Mo. 1, Day 28
	Mo. 1, Day 30
	Accepted, no comments

	A002
	Integrated Master Schedule
	Mo. 1, Day 29
	Mo. 2, Day 3
	Accepted w/ minor comments

	A003
	Risk Management Plan (RAIDD baseline)
	Mo. 1, Day 30
	Mo. 2, Day 4
	Accepted, no comments

	A004
	Section 508 Test Plan
	Mo. 2, Day 25
	-
	Under COR Review

	A008
	Monthly Status Report (recurring)
	Monthly, by 5th
	Within 5 business days
	Current — on cadence


