Federal RACI

BenefitConnect Portal Modernization — Responsibility matrix across contractor and government roles

R = Responsible, A = Accountable, C = Consulted, I = Informed.

| Activity | Tyrrell (TO PM) | Ferris (Dep PM) | Lindqvist (Arch) | Abernathy (ISSO) | Duvall (508) | Whitcombe (COR) | Reyes (CO) | Osei (Sponsor) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PWS interpretation / scope questions | A | R | C | - | - | R | A | - |
| CDRL deliverable submission | A | R | C | C | C | R | - | - |
| CDRL deliverable acceptance | I | - | - | - | - | A | R | C |
| Section 508 test plan & execution | I | C | C | - | A | R | - | - |
| ATO / security authorization package | I | - | C | A | - | R | - | I |
| Technical architecture decisions | C | C | A | C | - | I | - | - |
| Schedule / IMS maintenance | A | R | - | - | - | I | - | - |
| Contract modification request | R | - | - | - | - | C | A | I |
| Program status reporting | A | R | - | - | - | R | - | I |
| Go-live / cutover decision | C | - | C | C | C | A | - | R |