## Slide 1
Task Order Dashboard
BenefitConnect Portal Modernization — At-a-Glance Program Status

## Slide 2
Program Status
OVERALL
Amber
SCHEDULE
Amber
BUDGET (FFP)
Green
SECURITY / ATO
Amber
ACCESSIBILITY
Green
CDRL Progress
Chart: Percent Complete
| CDRLs Accepted | 508 Track | ATO / POA&M Closure
Progress % | 30 | 45 | 33
Top Risks
R-01: ATO assessment may delay Milestone Gate 1
R-02: Legacy data formatting complicates migration validation
Financial Snapshot
Total FFP Value: $2,140,000
Contract Mods Processed: 1 (P00001, +$28,000)
5-Yr TCO Advantage vs. Legacy: ~$35,000