Program Governance Model

BenefitConnect Portal Modernization — Decision rights and escalation

## Decision Rights

| Decision | Authority |
| --- | --- |
| CDRL deliverable acceptance | M. Whitcombe (COR) reviews; formal acceptance recorded by COR |
| Contract modifications (scope/cost/schedule) | A. Reyes (CO) only — sole legal authority to bind the contract |
| Technical architecture decisions | K. Lindqvist, with COR informed for anything touching security or 508 posture |
| ATO / go-live authorization | Agency Authorizing Official, based on ISSO-submitted security package |
| Day-to-day delivery management | C. Tyrrell (Task Order PM), fully within Acme Federal Systems' chain |
| Program funding / budget changes | A. Reyes (CO), via formal contract mod |

## Escalation Path

| Issue Type | Path |
| --- | --- |
| Delivery-level issue | C. Tyrrell -> D. Ferris / functional leads |
| Government coordination issue | C. Tyrrell -> M. Whitcombe (COR) |
| Contractual dispute or scope disagreement | C. Tyrrell -> M. Whitcombe -> A. Reyes (CO) — formal, in writing |
| Security finding blocking ATO | T. Abernathy -> M. Whitcombe -> Authorizing Official |