# Task Order Kickoff Meeting Notes

BenefitConnect Portal Modernization

| Date | Time | Location | Facilitator | Milestone |
| --- | --- | --- | --- | --- |
| May 18, 2026 | 9:00-10:30 AM ET | FOPBA Program Office + Video Bridge | C. Tyrrell | Task Order Day 1 |

## Attendees

C. Tyrrell — Task Order PM

R. Osei — Program Sponsor, FOPBA

M. Whitcombe — Contracting Officer's Representative (COR)

A. Reyes — Contracting Officer (CO)

D. Ferris — Deputy Task Order PM

T. Abernathy — Information System Security Officer (ISSO)

P. Duvall — Section 508 Lead

K. Lindqvist — Solutions Architect

## Purpose

Align Acme Federal Systems' delivery team and FOPBA's Program Office on Task Order scope, the ATO and Section 508 compliance strategy, and working cadence before requirements work begins.

## Agenda

| Time | Topic | Led By |
| --- | --- | --- |
| 9:00-9:10 | Welcome & Task Order context | R. Osei |
| 9:10-9:25 | Task Order Charter walkthrough | C. Tyrrell |
| 9:25-9:40 | PWS and CDRL schedule overview | M. Whitcombe |
| 9:40-9:55 | ATO strategy and Section 508 compliance approach | T. Abernathy |
| 9:55-10:10 | Legacy data migration and onshore staffing requirement | K. Lindqvist |
| 10:10-10:20 | Contract modification process & QASP overview | A. Reyes |
| 10:20-10:30 | Open Q&A, next steps | C. Tyrrell |

## Key Discussion Points

T. Abernathy raised that a single full ATO gate concentrated all schedule risk in one late event, proposing a pre-assessment scan well ahead of formal submission.

M. Whitcombe confirmed Section 508 testing would use an independent government auditor rather than contractor self-attestation.

K. Lindqvist flagged that the onshore-only staffing requirement would limit surge capacity if a resource attrited mid-Option-Period.

A. Reyes walked through the contract modification process, noting even $0-cost mods require the same formal CO approval.

## Decisions Made

Decision 1: Section 508 testing will use an independent government auditor rather than contractor self-attestation.

Decision 2: All Task Order staffing will be onshore (US-based), with no offshore substitution permitted.

Decision 3: Weekly internal status cadence and monthly CDRL-mandated status reporting to the COR confirmed as the standing structure.

## Next Steps

PMP and IMS Baseline (CDRL A001/A002) due within Month 1.

Legacy system read-access request submitted to FOPBA IT.

Pre-assessment ATO scan planning begins immediately, well ahead of the Month 7 gate.

Illustrative program data — created to demonstrate federal task-order management practice, not a real government engagement.