QASP — Quality Assurance Surveillance Plan

BenefitConnect Portal Modernization — Government-owned surveillance plan

Unlike most artifacts in this suite, the QASP is written and owned by the government (COR), not the contractor — it defines how FOPBA will independently verify Acme Federal Systems is meeting the PWS, separate from the contractor's own QA process.

## Surveillance Methods

| Deliverable / Service Area | Method | Frequency | Acceptable Quality Level |
| --- | --- | --- | --- |
| CDRL deliverable submissions | 100% review against CDRL acceptance criteria | Per due date | No more than 1 rejection cycle per item |
| Section 508 conformance | Independent government accessibility audit | At each release | Zero Level A/AA violations at go-live |
| Monthly status reporting | COR review for completeness/timeliness | Monthly | Submitted by CDRL due date, no material omissions |
| System availability (post-launch) | Automated uptime monitoring | Continuous | 99.5% monthly uptime |
| Help desk / defect response | Ticket log sampling | Monthly | Priority 1 defects acknowledged within 4 business hours |

## Remedies for Unacceptable Performance

Repeated missed Acceptable Quality Levels are documented by the COR and reported to the CO, who may withhold payment, require a corrective action plan, or — in a sustained pattern — pursue contract remedies up to termination for cause.