Monthly Status Report — CDRL A008

BenefitConnect Portal Modernization — Reporting Period: Month 3

Submitted to M. Whitcombe (COR) per CDRL A008. This is a contractual deliverable, not just an internal update — late or incomplete submission is itself a QASP finding.

| Metric | Status |
| --- | --- |
| Overall Status | Amber |
| Schedule | Amber |
| Budget (FFP) | Green |
| CDRLs Accepted | 3 of 10 |

## Accomplishments This Period

- PWS interpretation memo finalized and accepted by COR

- IMS baseline (CDRL A002) accepted

- Section 508 test planning kicked off with independent auditor onboarding

## Concerns / Risks

- R-01: potential ATO assessment delay tracking Amber

- Legacy data formatting inconsistencies (R-02) may extend migration validation effort

## Upcoming Milestones (Next 60 Days)

- Section 508 Test Plan submission — CDRL A004

- System Security Plan (SSP) submission — CDRL A005