# Program Kickoff Meeting Notes

Enrollment & Claims Platform Modernization

| Date | Time | Location | Facilitator | Milestone |
| --- | --- | --- | --- | --- |
| August 4, 2026 | 10:00-11:30 AM ET | Program Office + Video Bridge | C. Tyrrell | Program Day 1 |

## Attendees

C. Tyrrell — Program Manager

G. Whitfield — Executive Sponsor (VP of Operations)

A. Marchetti — CIO / VP of Information Technology

F. Jones — Lead Business Analyst

J. Albert — Solution Architect

M. Alvarez — System Upgrade Lead / Platform Engineer

T. McCormick — Data Conversion Lead

R. Whitfield — QA / Test Lead (Onshore)

N. Sharma — Compliance / Legal Representative

## Purpose

Align the delivery team and Steering Committee on program scope, governance structure, change control approach, and working cadence before detailed design begins.

## Agenda

| Time | Topic | Led By |
| --- | --- | --- |
| 10:00-10:10 | Welcome & program context | G. Whitfield |
| 10:10-10:25 | Program Charter walkthrough | C. Tyrrell |
| 10:25-10:40 | Legacy platform assessment & data conversion approach | T. McCormick |
| 10:40-10:55 | WBS/schedule overview and phase gate approach | J. Albert |
| 10:55-11:10 | Quality approach: RAIDD, QA/test strategy, offshore coordination | R. Whitfield |
| 11:10-11:20 | Change control process & governance structure | C. Tyrrell |
| 11:20-11:30 | Open Q&A, next steps | C. Tyrrell |

## Key Discussion Points

R. Whitfield proposed a single onshore QA/Test Lead coordinating one offshore QA resource, rather than a fully separate offshore test team.

N. Sharma flagged that the platform touches financial reporting data, requiring SOX compliance sign-off at each major release.

A. Marchetti confirmed the 10% contingency reserve would grow proportionally with the base budget as changes are approved.

J. Albert noted the legacy platform's six major integrations would each need a dedicated developer given the differing legacy systems.

## Decisions Made

Decision 1: Adopt a formal Change Control Board process for any Tier 2/3 change request.

Decision 2: SOX compliance sign-off will be a checkpoint at each major release, not a single end-of-program gate.

Decision 3: Weekly internal Program Status Review and monthly Steering Committee update confirmed as the standing cadence.

## Next Steps

Detailed WBS and schedule baseline finalized within 2 weeks.

Legacy data assessment kickoff for all six integration areas.

First Steering Committee update scheduled for early September 2026.

Illustrative program data — created to demonstrate PMBOK/waterfall program management practice, not a real client engagement.